📚

Storia

React Native → Flutter Migration Plan

Prepared for Claude Code / Codex February 2026 ¦ Confidential

# Migration Overview

This document is your agentic kickoff brief for migrating Storia's React Native / Expo proof-of-concept to Flutter. It is structured to be handed directly to Claude Code or Codex as a phased execution plan. Each phase includes concrete tasks, Flutter package equivalents, and the critical technical context needed to reconstruct the most complex subsystems.

Scope Two screens: Library Screen + Book Reader Screen. Existing Supabase backend (PostgreSQL, RLS, Storage) remains 100% unchanged. The Flutter app is a new client pointing at the same data layer.

Key Technical Challenge The text overlay system — percentage-based positioned text elements rendered over illustrations with word-level highlighting, staggered animations, and tap interaction — is the most complex piece and requires careful 1:1 reconstruction in Flutter.

# Dependency Mapping

Every React Native / Expo dependency maps cleanly to a Flutter equivalent. The table below is the authoritative reference for all package substitutions.

### Audio

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| expo-av / expo-audio | just_audio | Primary dual-player audio engine |
| (background audio) | just_audio_background | Lock screen controls + background playback |
| (session mgmt) | audio_session | iOS/Android audio interruption handling |

### Data & Networking

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| @supabase/supabase-js | supabase_flutter | Official Supabase SDK — same query API |
| @tanstack/react-query | riverpod (FutureProvider) | Async data fetching + caching |
| @react-native-async-storage/async-storage | shared_preferences | Local key-value storage |
| @react-native-community/netinfo | connectivity_plus | Network status detection |
| expo-secure-store | flutter_secure_storage | Secure credential storage |
| expo-file-system | path_provider + dio | File access + HTTP downloads |

### Navigation

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| expo-router (file-based) | go_router | Official Flutter routing, deep link support |
| expo-linking | go_router (built-in) | Deep linking handled by go_router |

### UI & Animation

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| react-native-reanimated v4 | flutter_animate + AnimationController | Declarative + explicit animations |
| react-native-gesture-handler | GestureDetector (built-in) | Native in Flutter, no package needed |
| react-native-screens | (native, built-in) | Flutter handles natively |
| expo-blur | BackdropFilter (built-in) | ImageFilter.blur via dart:ui |
| expo-linear-gradient | package:gradient_containers or LinearGradient (built-in) | LinearGradient is built into Flutter |
| expo-image | cached_network_image | Network image loading + disk cache |
| expo-haptics | haptic_feedback (built-in) or flutter_haptic_feedback | HapticFeedback class built into Flutter |
| @gorhom/bottom-sheet | modal_bottom_sheet or showModalBottomSheet | Built-in + community packages |

### Typography

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| @expo-google-fonts/gaegu | google_fonts | Single package for all Google Fonts |
| @expo-google-fonts/inter | google_fonts | GoogleFonts.inter() |
| @expo-google-fonts/lora | google_fonts | GoogleFonts.lora() |
| @expo-google-fonts/playfairDisplay | google_fonts | GoogleFonts.playfairDisplay() |
| @expo-google-fonts/jetbrainsMono | google_fonts | GoogleFonts.jetbrainsMono() |

### Auth & System

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| expo-auth-session | supabase_flutter (built-in auth) | Supabase Flutter handles OAuth flows |
| expo-web-browser | url_launcher | Open URLs / OAuth redirect handling |
| expo-constants | package_info_plus | App version, build number |
| expo-crypto | crypto (dart:convert) | Built-in Dart crypto utilities |
| expo-status-bar | SystemChrome (built-in) | Status bar control via Flutter SDK |
| expo-splash-screen | flutter_native_splash | Splash screen generation + control |
| zustand | riverpod (StateProvider) | Global state management |

### Additional Recommended Packages

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| (none) | flutter_cache_manager | Cache audio files — preload next page tracks |
| (none) | wakelock_plus | Prevent screen sleep during reading sessions |
| (none) | flutter_dotenv | Environment variable management |

PHASE 1 Project Bootstrap & Data Layer Days 1–2

## Goals

Get a Flutter project running with Supabase connected, go_router configured, and real book data loading. No UI polish — just a working data pipeline.

## Tasks

- Create Flutter project: flutter create storia_flutter --org com.storia --platforms ios,android

- Add all dependencies to pubspec.yaml (see dependency map above)

- Configure Supabase in main.dart with SUPABASE_URL and SUPABASE_ANON_KEY from .env

- Set up go_router with two routes: /library and /reader/:bookId

- Create Riverpod providers: bookLibraryProvider (FutureProvider) and currentBookProvider

- Write BookRepository class wrapping Supabase queries

- Generate Dart types from existing Supabase schema (mirrors TypeScript types in types/index.ts)

- Verify Supabase Storage URLs resolve for book cover images and audio files

## Key Supabase Query Pattern

// lib/repositories/book_repository.dart

class BookRepository {

final SupabaseClient _supabase;

Future<List<Book>> getPublishedBooks() async {

final data = await _supabase

.from('books')

.select('*, pages(*, overlay), soundscapes(*)')

.eq('published', true)

.order('created_at');

return data.map((j) => Book.fromJson(j)).toList();

}

}

Agent Prompt Tip When prompting Claude Code for this phase: "Generate a BookRepository class in Dart using supabase_flutter that mirrors the existing TypeScript Supabase queries. Also generate strongly-typed Dart models for Book, Page, Overlay, TextElement, and Soundscape matching the existing types/index.ts structure."

PHASE 2 Audio Engine Days 3–5

## Goals

Build the AudioEngine abstraction — the most critical infrastructure in Storia. Two simultaneous just_audio players, one for narration, one for soundscape. Page-synced loading, crossfade transitions, background playback, and lock screen controls.

## Architecture

Create a single AudioEngine class exposed via Riverpod as a singleton. This class owns both players and exposes a clean interface to the UI layer. The UI never touches just_audio directly.

// lib/audio/audio_engine.dart

class AudioEngine {

final AudioPlayer _narration = AudioPlayer();

final AudioPlayer _soundscape = AudioPlayer();

Future<void> loadPage(PageData page) async {

await Future.wait([

_narration.setUrl(page.narrationUrl),

_soundscape.setUrl(page.soundscapeUrl),

]);

}

Future<void> play() async {

await Future.wait([_narration.play(), _soundscape.play()]);

}

Future<void> transitionToPage(PageData nextPage) async {

// Crossfade soundscape, cut narration cleanly

await _soundscape.setVolume(0);

await loadPage(nextPage);

await _soundscape.setVolume(1);

await play();

}

Stream<Duration> get narrationPosition => _narration.positionStream;

void setNarrationVolume(double v) => _narration.setVolume(v);

void setSoundscapeVolume(double v) => _soundscape.setVolume(v);

void dispose() { _narration.dispose(); _soundscape.dispose(); }

}

## Tasks

- Implement AudioEngine class as above

- Configure audio_session for media playback mode (handles call interruptions)

- Set up just_audio_background with lock screen metadata (book title, cover art)

- Add iOS background audio capability in Info.plist: UIBackgroundModes = [audio]

- Add Android FOREGROUND_SERVICE permission in AndroidManifest.xml

- Wire AudioEngine into Riverpod as a singleton provider

- Expose narrationPosition stream for word highlighting sync (Phase 4)

- Preload next page audio while current page is playing (improves transition feel)

Critical iOS Note Background audio requires both the Info.plist UIBackgroundModes entry AND the audio_session package configured with AudioSession.instance.configure(AudioSessionConfiguration.music()). Missing either one will cause playback to stop when the screen locks — unacceptable for a kids reading app.

PHASE 3 Library Screen Days 6–7

## Goals

A simple, visually polished grid of book covers. Fast image loading with caching. Tap to navigate to reader. This screen should feel alive and kid-friendly.

## Component Map (RN → Flutter)

| React Native / Expo | Flutter Equivalent | Notes |
| --- | --- | --- |
| FlatList / ScrollView | GridView.builder | Lazy-loaded grid |
| expo-image | CachedNetworkImage | Cached book cover images |
| Animated entrance | flutter_animate .fadeIn().slideY() | Staggered card entrances |
| Pressable | GestureDetector / InkWell | Tap handling |
| LinearGradient overlay | LinearGradient (built-in) | Title gradient scrims |

## Tasks

- Build LibraryScreen widget consuming bookLibraryProvider

- Implement GridView.builder with 2-column layout

- Add CachedNetworkImage for book covers with shimmer placeholder

- Staggered entrance animation on grid items using flutter_animate

- Tap handler navigates to /reader/:bookId via go_router

- Handle empty state and loading state gracefully

Font Note All expo-google-fonts packages collapse to a single google_fonts package in Flutter. Use GoogleFonts.inter(), GoogleFonts.lora() etc. directly in TextStyle. No font loading ceremony required — google_fonts fetches and caches at runtime.

PHASE 4 Text Overlay System (Critical) Days 8–12

Priority Warning This is the most complex phase. The text overlay system is the core product differentiator — percentage-positioned text elements on illustrations with word highlighting. Rebuild this carefully. Do not rush it.

## Overview of Existing System

The React Native implementation uses three key components: PageRenderer.tsx (orchestrator), OverlayTextLayer.tsx (element positioning), and OverlayTextElement.tsx (per-element rendering + word highlighting). The Flutter reconstruction follows the same three-layer architecture.

## Data Contract — Unchanged

The PageData.overlay structure from the existing types/index.ts is the source of truth and does not change. Flutter models must map 1:1 to this schema:

// lib/models/page_overlay.dart — mirrors types/index.ts exactly

class PageOverlay {

final String version;

final List<TextElement> elements;

}

class TextElement {

final String id;

final String text;

final double x;        // percentage of image width

final double y;        // percentage of image height

final double width;    // percentage of image width

final String fontFamily;

final double fontSize; // percentage of image HEIGHT

final int fontWeight;

final String color;

final String textAlign;

final double? rotation;

final TextShadow? shadow;

final TextBackground? background;

}

## Rendering Architecture — Flutter

The Flutter reconstruction maps directly to the RN architecture using Stack and Positioned widgets instead of absolute positioning.

### Step 1: Measure Container (onLayout equivalent)

// Use LayoutBuilder to get container dimensions

LayoutBuilder(builder: (context, constraints) {

final containerSize = Size(constraints.maxWidth, constraints.maxHeight);

return PageRendererWidget(containerSize: containerSize, page: page);

})

### Step 2: Compute Contained Image Rectangle

This is the Flutter equivalent of computeContainedImageRect() in lib/textOverlay.ts. Must be reconstructed exactly — it calculates letterboxing offsets so text and image share the same coordinate space.

// lib/rendering/text_overlay.dart

Rect computeContainedImageRect({

required Size container,

required Size sourceImage,

}) {

final containerAspect = container.width / container.height;

final imageAspect = sourceImage.width / sourceImage.height;

double w, h, x, y;

if (imageAspect > containerAspect) {

w = container.width;

h = w / imageAspect;

x = 0;

y = (container.height - h) / 2;

} else {

h = container.height;

w = h * imageAspect;

y = 0;

x = (container.width - w) / 2;

}

return Rect.fromLTWH(x, y, w, h);

}

### Step 3: Stack-Based Overlay Layer

// PageRenderer widget

Stack(children: [

// Image fills container with contain fit

Image.network(page.imageUrl, fit: BoxFit.contain, width: double.infinity, height: double.infinity),

// Overlay layer positioned to match the contained image rect

Positioned(

left: imageRect.left,

top: imageRect.top,

width: imageRect.width,

height: imageRect.height,

child: OverlayTextLayer(

elements: page.overlay.elements,

imageSize: imageRect.size,

activeWordIndex: activeWordIndex,

onWordTap: handleWordTap,

),

),

])

### Step 4: Percentage-to-Pixel Conversion (per element)

This is the critical math that keeps text anchored correctly across all screen sizes. Mirrors the existing OverlayTextElement conversion exactly:

// In OverlayTextElement widget

final left = element.x / 100 * imageWidth;

final top = element.y / 100 * imageHeight;

final width = element.width / 100 * imageWidth;

final fontSizePx = element.fontSize / 100 * imageHeight; // NOTE: uses HEIGHT

return Positioned(

left: left,

top: top,

width: width,

child: OverlayTextElement(

element: element,

fontSizePx: fontSizePx,

imageWidth: imageWidth,

imageHeight: imageHeight,

activeWordIndex: activeWordIndex,

onWordTap: onWordTap,

),

)

### Step 5: Word Highlighting

Word-level highlighting requires tokenizing each TextElement's text, mapping tokens to global word indices, and applying highlight styles to the active word. The narration timestamp from AudioEngine.narrationPosition drives activeWordIndex.

// Tokenize text into word spans

List<InlineSpan> buildHighlightedSpans(

String text, int globalStartIndex, int activeWordIndex, double fontSize

) {

final tokens = text.split(' ');

return tokens.asMap().entries.map((entry) {

final globalIdx = globalStartIndex + entry.key;

final isActive = globalIdx == activeWordIndex;

return TextSpan(

text: entry.key < tokens.length - 1 ? '${entry.value} ' : entry.value,

style: TextStyle(

fontSize: fontSize,

color: isActive ? Colors.yellow : resolveColor(element.color),

fontWeight: isActive ? FontWeight.bold : resolveWeight(element.fontWeight),

shadows: element.shadow != null ? [resolveShadow(element.shadow!)] : null,

),

recognizer: TapGestureRecognizer()..onTap = () => onWordTap?.call(entry.value, globalIdx),

);

}).toList();

}

### Step 6: Entrance Animations

Each text element animates in with a staggered delay matching the existing behavior (180ms base + 40ms per element index). Uses flutter_animate:

OverlayTextElement()

.animate()

.fadeIn(delay: Duration(milliseconds: 180 + elementIndex * 40))

.slideY(begin: 0.15, delay: Duration(milliseconds: 180 + elementIndex * 40))

## Fallback Mode

When overlay.elements is missing but textContent + imageUrl exist, render a gradient scrim at the bottom of the image and display the text block above it. Use a simple Column with a LinearGradient container. This mirrors the existing fallback behavior in PageRenderer.

PHASE 5 Reader Screen Assembly Days 13–15

## Goals

Assemble all pieces — AudioEngine, PageRenderer, overlay system — into a full reading experience with page navigation.

## Tasks

- Build ReaderScreen that loads book + pages from Riverpod provider

- Implement horizontal PageView for page navigation (swipe + tap zones)

- Connect AudioEngine: load page audio on PageView.onPageChanged

- Drive activeWordIndex from AudioEngine.narrationPosition stream

- Add volume controls for narration and soundscape independently

- Implement wakelock_plus: WakelockPlus.enable() on reader open, disable on close

- Add page transition that crossfades soundscape (AudioEngine.transitionToPage)

- Handle loading states while audio preloads

- Back navigation returns to library and disposes AudioEngine

PHASE 6 Polish & Ship Days 16–21

## Polish Tasks

- Splash screen via flutter_native_splash

- App icons for iOS and Android

- Test on real iOS device (audio background modes, screen lock behavior)

- Test on real Android device (foreground service audio, back button behavior)

- Verify all five Google Fonts load correctly on both platforms

- Audit loading states — kids will notice blank screens

- Test poor network conditions — audio buffering behavior

## iOS Shipping

- Ensure Apple Developer account is active

- Configure bundle ID, provisioning profiles, and signing in Xcode

- flutter build ipa

- Upload via Xcode Organizer or Transporter

- Submit TestFlight build for internal testing

- App Store submission after TestFlight validation

## Android Shipping

- Generate keystore: keytool -genkey -v -keystore storia.jks

- Configure signing in android/app/build.gradle

- flutter build appbundle

- Upload .aab to Google Play Console internal testing track

- Promote to production after validation

CI/CD Recommendation Set up Codemagic (codemagic.io) — it provides hosted Mac build machines for iOS, has first-class Flutter support, and a free tier that covers small teams. Connect your repo and configure lanes to auto-deploy to TestFlight and Play Store internal track on every push to main.

# Quick Reference: Agent Prompts

Use these prompts when kicking off each phase with Claude Code or Codex:

### Phase 1 — Bootstrap

"Create a Flutter project for Storia, a children's reading app.

Set up supabase_flutter, go_router (two routes: /library, /reader/:bookId),

and riverpod. Create strongly-typed Dart models for Book, Page, Overlay,

TextElement, and Soundscape. These models must match the TypeScript types

in types/index.ts. Create a BookRepository class with a getPublishedBooks()

method using supabase_flutter."

### Phase 2 — Audio Engine

"Create an AudioEngine class using just_audio with two independent AudioPlayer

instances: one for narration, one for soundscape. It must support loadPage(),

play(), pause(), transitionToPage() with soundscape crossfade, and expose a

narrationPosition stream. Configure audio_session for media playback mode.

Set up just_audio_background for lock screen controls. Expose AudioEngine

as a Riverpod singleton provider."

### Phase 4 — Text Overlay

"Implement the Flutter text overlay system for Storia. PageRenderer uses a Stack

with a contained image and an absolutely positioned OverlayTextLayer. Compute

the contained image rect accounting for letterboxing. OverlayTextLayer positions

each TextElement using percentage-to-pixel conversion where x/y/width are

percentages of image dimensions and fontSize is percentage of image HEIGHT.

OverlayTextElement tokenizes text into word spans, applies highlight styles

to the activeWordIndex word, supports tap-per-word via TapGestureRecognizer,

and animates in with flutter_animate (180ms + elementIndex*40ms stagger)."

# Estimated Timeline

| Days | Phase | Effort | Output |
| --- | --- | --- | --- |
| 1–2 | Bootstrap & Data Layer | Low | Supabase connected, types generated, routes wired |
| 3–5 | Audio Engine | Medium | Dual-player, background audio, lock screen |
| 6–7 | Library Screen | Low | Book grid, cached images, navigation |
| 8–12 | Text Overlay System | High | Full overlay + word highlight + animations |
| 13–15 | Reader Assembly | Medium | Full reading experience end-to-end |
| 16–21 | Polish & Ship | Medium | TestFlight + Play Store internal track |

With Agentic Tooling Hammering with Claude Code + Codex compresses this to approximately 3 weeks to a working TestFlight build. The two-screen scope is genuinely minimal. The text overlay system (Phase 4) is where you should expect to spend the most hands-on time reviewing and testing — it requires real device validation that cannot be delegated to an agent.